**Vet Pet (Health Insurance**

**and Patient Management**

**System) Weekly Status**

**October 28, 2018**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending Oct 28, 18**

**Elements of Weekly Status:**



**Project Function, Deliverable, Component Name**

|  |  |  |  |
| --- | --- | --- | --- |
| Activities | People | Time(optional) | Details |
| Group Meeting 13 | Jainendra Kumar, Xinran Dai, Christian Gonzalez | Oct 24, 2018,  10:30pm-1:00pm | Discussed about the implementation of OAuth, Search Insurance  Providers, Appointment Scheduler and Homepage front-end part. |
| Weekly Status  Report | Amey Tarfe | Oct 28,2018 | Amey Tarfe was responsible for the weekly status report, recording this week’s status and man-hours worked this week. |
| Implementation of  OAuth | Christian Gonzalez | Oct 24,2018 | Christian continued the implementation of OAuth for simple way of logging into the website, which was started by Xinran. |



|  |  |  |  |
| --- | --- | --- | --- |
| Search Insurance  Providers module | Xinran Dai | Oct 25, 2018 | Xinran started with the implementation of Search Insurance Providers module in which the users will be able to search for insurance providers by their names or by package details. |
| Homepage UI | Amey Tarfe | Oct 26, 2018 | Amey implemented some additions and modifications on the homepage of the webite. |

**Responsible Person**

Requirements Development - NA (not started) Design



* Search Insurance Providers module: Xinran Dai (20 hour)

Implementation

-Implementing the OAuth: Christian Gonzalez (25 hour)

* Scheduling appointment module: Jainendra Kumar (9.5 hour)
* Designing the homepage (UI): Amey Tarfe (3 hour)

Test - NA (not started)

Delivery - NA (not started)

Project Management

* Meeting planning and time schedule coordination: Jainendra Kumar (0.5 hour)

Change Control

* Weekly Status Report: Amey Tarfe (1 hour)

**Estimated Component Percent Complete**

For each identified component, indicate the estimated completion percentage

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Name** |  | **Proj Plan** | **Req**  **Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj**  **Mgmt** | **Chng**  **Ctrl** |  |
| Weekly Status  Report | Amey Tarfe |  |  |  |  |  |  | 1hr |  | 100% |
| Search Insurance  Providers | Xinran Dai |  |  | 2hr | 16hr | 2hr |  |  |  | 80% |
| **Project Function,**  **Deliverable, or** **Component** | **Responsible**  **Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated**  **Component**  **Percent Complete** |
| Homepage (Search bar, images) | Amey Tarfe |  |  |  | 3hr |  |  |  |  | 75% |
| Implementation of OAuth | Christian Gonzalez |  | 1hr | 3hr | 18hr | 3hr |  |  |  | 75% |
| Schedule an appointment module | Jainendra Kumar |  |  | 2hr | 6hr | 2hr |  |  |  | 100% |

**Page Author/Creator:** [Adeel Bhutta](http://homes.soic.indiana.edu/aabhutta/)

**Last Modified:** 10/28/2018