**Discussions of Group 9 on**

**Customer Meeting Minutes**  **12/3/2018**

CSCI-P 465/565 (Software Engineering I)

**Meeting Attendees**

**Amey Avinash Tarfe**

**Christian Gonzalez**

**Jainendra Kumar**

**Xinran Dai**

**Uteerna Koul**

# General Meeting Info

**Meeting Purpose:** The purpose of this meeting is to review the code and functionality of the project for that particular SPRINT 3.

**Start Time:** 9:30 am

**Stop Time:** 10:00 am

# Old Business

**Action Item Status:** The customer had specified certain requirements for the project which were discussed in detail and team-related issues were resolved.

# New Business

**Discussion Summary:**

At first, each team member explained the code for the completed components of the project from the previous SPRINT viz. Appointment Scheduler module, changing theme module, Google OAuth dual authentication. Secondly, the customer mentioned the backlog from this sprint (Insurance providers module and homepage UI changes). Later, the professor mentioned few changes (most of them UI-related) in the system which were as follows: Proper organization of elements in the navigation bar, providing titles for every feature in the UI, Confirmation page for appointment booking, OAuth redirection, and location of multiple hospitals in the surrounding.

**Decisions Summary:**

Everyone agreed on the customer decisions which were: to complete the module implementation for the next sprint, to complete the backlog from the previous sprint, frequent Git commits, switch roles during the sprint and use of JIRA.

**New Action Items:**

The group has to start implementing the Chat module for the next sprint.