**Vet Pet (Health Insurance**

**and Patient Management**

**System) Weekly Status**

**November 18, 2018**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending Nov 18, 18**

**Elements of Weekly Status:**



**Project Function, Deliverable, Component Name**

|  |  |  |  |
| --- | --- | --- | --- |
| Activities | People | Time(optional) | Details |
| Hospital locator | Jainendra Kumar | Nov 13, 2018, | Jainendra modified the search doctor feature by adding filter search.  Also, added a hospital locator |
| Weekly Status  Report | Amey Tarfe | Nov 18,2018 | Amey Tarfe was responsible for the weekly status report, recording this week’s status and man-hours worked this week. |
| Sever and OTP module | Christian Gonzalez | Nov 15,2018 | Christian worked on improving the OTP module. |



|  |  |  |  |
| --- | --- | --- | --- |
| Search Insurance  Providers module | Xinran Dai | Nov 14, 2018 | Xinran enhanced the database tables of Search Insurance Providers module in which the users will be able to search for insurance providers by their names or by package details. |
| Homepage UI | Amey Tarfe | Nov 12, 2018 | Amey implemented some additions and modifications on the homepage of the website. |

**Responsible Person**

Requirements Development - Design



* Search Insurance Providers module UI: Xinran Dai (6 hour)
* Improve Search doctors module: Xinran Dai (3 hour)
* Reusable UI elements: Christian Gonzalez (10 hour)

Implementation

- Fixing OTP: Christian Gonzalez (12 hour)

* Hospital locator: Jainendra Kumar (5 hour)
* UI for homepage and insurance providers: Jainendra Kumar (8 hour)
* Code refactoring: Jainendra Kumar (5 hour)
* Insurance provider UI: Amey Tarfe (9 hour)
* Implementing the homepage (UI): Amey Tarfe (12 hour)
* Checking in registration form: Christian Gonzalez (4hour)
* Disable Autofill: Christian Gonzalez (4 hour)
* UI for homepage and insurance providers: Xinran Dai (10 hour)
* AJAX calls: Xinran Dai (4 hours)
* Database: Xinran Dai (2 hour)

Test –

* Setting up SSL on Tomcat server: Christian Gonzalez (4 hours)

Delivery - NA (not started)

Project Management

* Weekly Status Report: Amey Tarfe (0.5 hour)
* Merging conflicts: Xinran Dai (2 hours)

Change Control



**Estimated Component Percent Complete**

For each identified component, indicate the estimated completion percentage

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,**  **Deliverable, or** **Component** | **Responsible**  **Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated**  **Component**  **Percent Complete** |
| **Name** |  | **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj**  **Mgmt** | **Chng**  **Crl** |  |
| Homepage UI | Amey Tarfe |  |  | 4hr | 6hr | 2hr |  |  |  | 100% |
| Insurance provider Ui | Amey Tarfe |  |  | 2hr | 4hr | 3hr |  |  |  | 70% |
| Fixing OTP module | Christian Gonzalez |  |  | 2hr | 9hr | 1hr |  |  |  | 100% |
| Checking in registration form | Christian Gonzalez |  |  |  | 4hr |  |  |  |  | 100% |
| Disable Autofill | Christian Gonzalez |  |  |  | 4hr |  |  |  |  | 10% |
| Code refactoring | Jainendra Kumar |  |  |  | 5hr |  |  |  |  | 100% |
| Homepage UI (Patient) | Jainendra Kumar |  |  |  | 4hr |  |  |  |  | 100% |
| Insurance module | Jainendra Kumar |  |  |  | 3hr | 1hr |  |  |  | 90% |
| Hospital locator | Jainendra Kumar |  |  |  | 5 hr |  |  |  |  | 100% |
| AJAX calls ad reconstructing model for search plans | Xinran Dai |  |  |  | 4hr |  |  |  |  | 100% |
| Merging conflicts and Database | Xinran Dai |  |  |  | 4hr |  |  |  |  | 100% |
| Trying to implement homepage and search plans UI | Xinran Dai |  |  |  | 10hr |  |  |  |  | 60% |
| Weekly Status Report | Amey Tarfe |  |  |  |  |  |  | 0.5hr |  | 100% |

**Page Author/Creator:**Amey Avinash Tarfe

**Last Modified:** 12/2/2018