**Vet Pet (Health Insurance and Patient Management**

**System) Weekly Status**

**September 23, 2018**

**CSCI-P465/565 (Software Engineering I)**



**Status for week ending Sep 23, 18**

**Elements of Weekly Status:**



**Project Function, Deliverable, Component Name**

|  |  |  |  |
| --- | --- | --- | --- |
| Activities | People | Time(optional) | Details |
| Group Meeting 3 | Amey Tarfe, Christian  Gonzalez, Jainendra Kumar,  Xinran Dai | Sep 20, 2018,  1:30pm-3:45pm | All group members started with the creation of initial JIRA stories for the group. Everyone created a task for the project. |
| Group Meeting 4 | Amey Tarfe, Christian  Gonzalez, Jainendra Kumar,  Xinran Dai | Sep 20, 2018,  5:20pm-7:00pm | All group members talked about more details on the tools and frameworks to use for the project and finalized the decision. Later, Database and the server were setup. |
| Weekly Status Report | Amey Tarfe | Sep 23 | Amey Tarfe was responsible for the weekly status report, recording this week’s status and man-hours worked this week. |
| Design and  Implementation  for user login part | Christian Gonzalez | Sep 20 | Christian Gonzalez was working on the design and implementation for user login part. He finished initial code for user logging in and designed on connecting with the database. |
| Pitch Meeting  Slides | Xinran Dai | Sep 15 | Xinran Dai started on the pitch meeting slides and prepared for the speech. |

**Responsible Person**



Requirements Development - NA (not started) Design

- Designing a way to persist the user logged in: Christian Gonzalez (6 hour)

- Designing a way to persist the user logged in: Jainendra Kumar (3 hour)

# Implementation

* Setting up of the database: Xinran Dai, Amey Tarfe, Jainendra Kumar, Christian Gonzalez (2 hour)

Test - NA (not started)

Delivery - NA (not started)

Project Management

* Meeting planning and time schedule coordination: Xinran Dai, Jainendra Kumar (0.25 hour)

# Change Control

* Weekly Status Report: Amey Tarfe(1.5 hour)
* JIRA Stories: Xinran Dai, Amey Tarfe, Jainendra Kumar, Christian Gonzalez (1 hour)
* Pitch Meeting Slides: Xinran Dai (2 hour)

**Estimated Component Percent Complete**

For each identified component, indicate the estimated completion percentage

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,**  **Deliverable, or**  **Component**  **Name** | **Responsible**  **Person** |  |  | **Man-Hours Worked this Week** | | | | |  | **Estimated**  **Component**  **Percent Complete** |
| **Proj Plan** | **Req**  **Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj**  **Mgmt** | **Chng**  **Ctrl** |
| Weekly Status Report | Amey Tarfe | 1.5 hr |  |  |  |  |  |  |  | 100% |
| Initial JIRA stories  (User Registration and Login, Creation of AWS accounts for team members) | Xinran Dai |  |  |  |  |  |  | 0.25 hr |  | 100% |
| Initial JIRA stories  (Creation of registration page, Creation of MySQL  Database) | Jainendra Kumar |  |  |  |  |  |  | 0.25 hr |  | 100% |
| Initial JIRA stories  (User Interface and User Profile) | Christian Gonzalez |  |  |  |  |  |  | 0.25 hr |  | 100% |
| Initial JIRA stories  (Appointment with  Vets, Messaging and  Chat) | Amey Tarfe |  |  |  |  |  |  | 0.25 hr |  | 100% |
| Feature Design  (User Login) | Christian Gonzalez |  |  | 3 hr | 3 hr |  |  |  |  | 50% |
| User Login (Backend) | Jainendra Kumar |  |  |  | 3hr |  |  |  |  | 100% |
| Database setup | Xinran Dai, Amey  Tarfe, Jainendra  Kumar, Christian  Gonzaalez |  |  | 0.5 hr | 1.5 hr |  |  |  |  | 50% |
| PItch Meeting Slides | Xinran Dai | 2 hr |  |  |  |  |  |  |  | 100% |

**Page Author/Creator:** [Adeel Bhutta](http://homes.soic.indiana.edu/aabhutta/)

**Last Modified:** 8/23/2016