**Vet Pet (Health Insurance and Patient Management**

**System) Weekly Status**

**October 7, 2018**

**CSCI-P465/565 (Software Engineering I)**



**Status for week ending Oct 7, 18**

**Elements of Weekly Status:**



**Project Function, Deliverable, Component Name**

|  |  |  |  |
| --- | --- | --- | --- |
| Activities | People | Time(optional) | Details |
| Group Meeting 7 | Amey Tarfe, Jainendra Kumar | Oct 4, 2018,  5:30pm-7:00pm | Started with the design of the homepage and search doctor module. |
| Group Meeting 8 | Amey Tarfe, Jainendra Kumar, Xinran Dai | Oct 5, 2018,  1:00pm-4:00pm | The group members completed the homepage layout and started with scheduling an appointment module. |
| Weekly Status Report | Amey Tarfe | Oct 7,2018 | Amey Tarfe was responsible for the weekly status report, recording this week’s status and man-hours worked this week. |
| Implementation of Email authentication | Xinran Dai | Oct 5,2018 | Xinran completed the email authentication module which was from the backlog of the last sprint. |

**Responsible Person**



# Requirements Development - NA (not started) Design

* Designing the homepage and seach doctor module: Jainendra Kumar (15 hour)
* Designing and implementing the homepage: Christian Gonzalez (11 hour)
* Scheduling appointment module: Amey Tarfe(1 hour)

# Implementation

-Implementing the email authentication: Xinran Dai (13 hour)

Test - NA (not started)

Delivery - NA (not started)

Project Management

- Meeting planning and time schedule coordination: Xinran Dai, Amey Tarfe (0.5 hour)

# Change Control

- Weekly Status Report: Amey Tarfe (1 hour)

**Estimated Component Percent Complete**

For each identified component, indicate the estimated completion percentage

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,**  **Deliverable, or**  **Component**  **Name** | **Responsible**  **Person** |  |  | **Man-Hours Worked this Week** | | | | |  | **Estimated**  **Component**  **Percent Complete** |
| **Proj Plan** | **Req**  **Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj**  **Mgmt** | **Chng**  **Ctrl** |
| Weekly Status Report | Amey Tarfe |  |  |  |  |  |  | 1hr |  | 100% |
| Homepage | Jainendra Kumar | 2hr |  | 3hr | 8hr | 2hr |  |  |  | 100% |
| Homepage | Christian Gonzalez |  |  | 3hr | 8hr |  |  |  |  | 100% |
| Email authentication | Xinran Dai | 1hr |  | 2hr | 8hr | 2hr |  |  |  | 100% |
| Schedule an appointment module | Amey Tarfe |  |  |  | 1hr |  |  |  |  | 25% |

**Page Author/Creator:** [Adeel Bhutta](http://homes.soic.indiana.edu/aabhutta/)

**Last Modified:** 10/7/2018