**Vet Pet (Health Insurance and Patient Management**

**System) Weekly Status**

**October 14, 2018**

**CSCI-P465/565 (Software Engineering I)**



**Status for week ending Oct 14, 18**

**Elements of Weekly Status:**



**Project Function, Deliverable, Component Name**

|  |  |  |  |
| --- | --- | --- | --- |
| Activities | People | Time(optional) | Details |
| Group Meeting 9 | Amey Tarfe, Jainendra  Kumar, Christian Gonzalez,  Xinran Dai | Oct 9, 2018,  5:30pm-7:00pm | The team completed the homepage layout and started with the appointment scheduling module. |
| Group Meeting 10 | Amey Tarfe, Jainendra Kumar | Oct 11, 2018, 1:00pm-4:00pm | Worked on the frontend and backend part of the appointment scheduling |
| Weekly Status Report | Amey Tarfe | Oct 14,2018 | Amey Tarfe was responsible for the weekly status report, recording this week’s status and man-hours worked this week. |
| Group Meeting 11 | Amey Tarfe, Jainendra  Kumar, Christian Gonzalez | Oct 14,2018  10:00am-  4:00pm | Completed the change theme module and worked on the backend part of the appointment scheduler. |

**Responsible Person**



# Requirements Development - NA (not started) Design

* Designing the homepage and seach doctor module: Jainendra Kumar (12 hours)
* Scheduling appointment module: Amey Tarfe (2 hours)
* Change theme module: Christian Gonzalez (8 hours)
* Scheduling appointment module: Christian Gonzalez (3 hours)

# Implementation

-Implementing the email authentication: Xinran Dai (11 hour)

Test - NA (not started)

Delivery - NA (not started)

# Project Management

* Meeting planning and time schedule coordination: Jainendra Kumar (0.5 hour)
* Test Plan and System Design document: Amey Tarfe (2 hours)

# Change Control

- Weekly Status Report: Amey Tarfe (1 hour)

**Estimated Component Percent Complete**

For each identified component, indicate the estimated completion percentage

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,**  **Deliverable, or**  **Component**  **Name** | **Responsible**  **Person** | **Man-Hours Worked this Week** | | | | | | |  | **Estimated**  **Component**  **Percent Complete** |
| **Proj Plan** | **Req**  **Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj**  **Mgmt** | **Chng**  **Ctrl** |
| Weekly Status  Report | Amey Tarfe |  |  |  |  |  |  | 1hr |  | 100% |
| Schedule an appointment module (Backend) | Jainendra Kumar |  |  | 3 hr | 7hr | 2hr |  |  |  | 80% |
| Email authenticaation | Xinran Dai |  |  | 2hr | 9hr | 1hr |  |  |  |  |
| Change theme module | Christian Gonzalez |  |  | 1hr | 5hr | 2hr |  |  |  | 100% |
| Schedule an appointment module (Calendar and date) | Amey Tarfe |  |  |  | 2hr |  |  |  |  | 100% |
| Schedule an appointment module (Doctor  Table) | Christian Gonzalez |  |  |  | 2hr | 1hr |  |  |  | 100% |

**Page Author/Creator:** [Adeel Bhutta](http://homes.soic.indiana.edu/aabhutta/)

**Last Modified:** 10/7/2018