**Vet Pet (Health Insurance**

**and Patient Management**

**System) Weekly Status**

**October 21, 2018**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending Oct 21, 18**

**Elements of Weekly Status:**



**Project Function, Deliverable, Component Name**



|  |  |  |  |
| --- | --- | --- | --- |
| Activities | People | Time(optional) | Details |
| Group Meeting 12 | Amey Tarfe, Jainendra Kumar, Xinran Dai | Oct 18, 2018,  5:30pm-6:00pm | Discussed about the implementation of OAuth, Appointment Scheduler and Homepage front-end part. |
| Weekly Status Report | Amey Tarfe | Oct 21,2018 | Amey Tarfe was responsible for the weekly status report, recording this week’s status and man-hours worked this week. |
| Implementation of OAuth | Xinran Dai | Oct 19,2018 | Xinran started with the implementation of OAuth for simple way of logging into the website. |

**Responsible Person**



Requirements Development - NA (not started) Design

* Designing the homepage (Search bar): Amey Tarfe (1 hour)
* Scheduling appointment module: Jainendra Kumar (10 hour)

Implementation

- Implementing the OAuth: Xinran Dai (6 hour)

- Implementing changing theme module: Christian Gonzalez (11 hour)

Test - NA (not started)

Delivery - NA (not started)

Project Management

* Meeting planning and time schedule coordination: Jainendra Kumar (0.5 hour)

Change Control

* Weekly Status Report: Amey Tarfe (1 hour)

**Estimated Component Percent Complete**

For each identified component, indicate the estimated completion percentage

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,**  **Deliverable, or**  **Component**  **Name** | **Responsible** **Person** |  | | **Man-Hours Worked this Week** | | | | |  | **Estimated**  **Component**  **Percent Complete** |
| **Proj Plan** | **Req**  **Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj**  **Mgmt** | **Chng**  **Ctrl** |
| Weekly Status Report | Amey Tarfe |  |  |  |  |  |  | 1hr |  | 100% |
| Homepage (Search bar, images) | Amey Tarfe |  |  |  | 1hr |  |  |  |  | 25% |
| Changing theme | Christian Gonzalez |  |  | 3hr | 6hr | 2hr |  |  |  | 75% |
| Implementation of OAuth | Xinran Dai |  |  |  | 6hr |  |  |  |  | 50% |
| Schedule an appointment module | Jainendra Kumar |  |  | 2hr | 6hr | 2hr |  |  |  | 80% |

**Page Author/Creator:** [Adeel Bhutta](http://homes.soic.indiana.edu/aabhutta/)

**Last Modified:** 10/21/2018